PART III. DETAILED DESCRIPTION OF ICT PROJECTS

,

After review of the identified CSC’s ISs in Part II, the following ICT Projects were prioritized and considered implementable within the 3-year cycle of the ISSP.

A.  INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 1: Office Productivity |
| --- | --- |
| 2 OBJECTIVES | To improve support for ICT services and ensure the availability of ICT service. |
| 3 DURATION | 2027 – 2029 |
| 4 DELIVERABLES | 2029 - Procurement and delivery of computer units to CO and RO Procurement and provision of productivity and subscriptions Procurement of manage print service |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

,

A.  INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 2: Emerging Technologies |
| --- | --- |
| 2 OBJECTIVES | To allocate resources for exploring and implementing emerging technologies (e.g., AI, machine learning, IoT) that can enhance system capabilities. |
| 3 DURATION | 2028-2029 |
| 4 DELIVERABLES | Research, development, and implementation Training Hiring of AI, IOT, and Robotics experts |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

A.  INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 3: Next-Gen Security Operations Center |
| --- | --- |
| 2 OBJECTIVES | To enhance an organization's cybersecurity posture by continuously monitoring, detecting, and responding to security threats and incidents |
| 3 DURATION | 2027-2029 |
| 4 DELIVERABLES | 2027 – Procurement of subscription and implementation - Security Information and Event Management (SIEM) - Threat Intelligence System 2028 to 2029 - Continuing |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

A. INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 4: SMART DIGITAL WORKPLACE Phase II |
| --- | --- |
| 2 OBJECTIVES | To enhance productivity, collaboration, and efficiency by integrating digital tools, automation, and solutions into daily work processes. It creates a seamless, intelligent, and secure environment for employees to work from anywhere. |
| 3 DURATION | 2028 |
| - DELIVERABLES | Procurement and installation Conduct of Training |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

A. INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 5: Continuing Expense |
| --- | --- |
| 2 OBJECTIVES | To cover the maintenance costs of the following: - ICT supplies - Communication Expense - Professional Services - Repairs and maintenance - ICT trainings and certifications |
| 3 DURATION | 2027-2029 |
| - DELIVERABLES | Maintained ICT equipment Conduct of ICT trainings |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

A.  INTERNAL ICT PROJECTS

| 1 NAME/TITLE | RANK 6: Digital Transformation (Phase II) |
| --- | --- |
| 2 OBJECTIVES | To develop and enhance an information system To integrate AI into the existing system |
| 3 DURATION | 2027 – 2029 |
| 4 DELIVERABLES | Development/Enhancement of the following: 2027 - Executive Monitoring and Management System (EMMS) 2027 to 2029 - Administrative Justice Service System (AJSS) 2027 to 2029 - Public Sector Employee Organization (PSEO) Management System 2028 - Integrated Eligibility and Examination System (IEES) 2027 - Quality Management System (QMS) 2027 - Human Resource and Payroll Management Information System (HRPMIS) 2028 – Human Resource Inventory for Government Agencies (HRIGA) 2029 - Internal Audit System (IAS) |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

B.  CROSS-AGENCY ICT PROJECTS

| 1 NAME/TITLE | Philippine Civil Service Modernization Project (PCSMP) |
| --- | --- |
| 2 OBJECTIVES | A special project for the bureaucracy-wide implementation of the human resource information system |
| 3 DURATION | 2025 – 2029 |
| 4 DELIVERABLES | Whole-of-government Human Resource Management Information System (HRMIS) |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 1: OFFICE PRODUCTIVITY |  |  |  |  |  |
| Intermediate outcome of ICT project |  |  |  |  |  |
| Service Enhancement Improved Issue Resolution | User satisfaction (%) Faster resolution time for IT-related requests (%) | 0 0 | At least VS To close 90% of issues within 5WD | Reports, Feedback, Logs Ticketing system analytics | ICTO |
| Immediate outcome of ICT project |  |  |  |  |  |
| User Adoption | % of offices using the ticketing system | 0 | At least 80% | System usage logs, employee feedback | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

,

| Output All technical human resources complement has a workstation. Procured & Deployed Ticketing System | Percentage of technical human resource have workstation Fully functional helpdesk system implemented | - 0 | 100% of technical human resource have workstation 1 System implemented | Feedback, Report Report | ICTO ICTO |
| --- | --- | --- | --- | --- | --- |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 2: EMERGING TECHNOLOGIES |  |  |  |  |  |
| Intermediate outcome of ICT project |  |  |  |  |  |
| Operational Efficiency Service Enhancement | Reduction in manual tasks (%) User satisfaction with AI-driven services (%) | 0 0 | At least a 5% reduction in manual tasks At least VS | Reports, Feedback, Logs | ICTO |
| Immediate outcome of ICT project |  |  |  |  | ICTO |
| User Adoption | % of employees using AI/IoT/ML tools | 0 | At least 20% | System usage logs, employee feedback | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

,

| Output AI System Deployment IoT Device Installation Machine Learning Models Hired expert | Percentage of AI models implemented Percentage of IoT device installations Number of trained models & datasets Number of hired experts in AI, IoT and ML | 0 0 0 0 | At least 80% At least 80% 1 At least 1 | Feedback, Report | ICTO |
| --- | --- | --- | --- | --- | --- |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 3: NEXT-GEN SECURITY OPERATIONS CENTER |  |  |  |  |  |
| Intermediate Outcome of ICT Project |  |  |  |  |  |
| Reduced response time | % reduction in average incident response time | 48 hours | 24 hours | Incident reports, SOC logs | ICTO |
| Immediate Outcome of ICT Project |  |  |  |  |  |
| Increased % of investigated security alerts within SLA | % of security alerts investigated within SLA | 40% | 85% | SOC analysis reports | ICTO |
| Outputs |  |  |  |  |  |
| Security tools integrated with SOC | No. of security tools integrated with SOC | 0 | At least 5 | Reports, tool integration logs | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 4: SMART DIGITAL WORKPLACE (SDW) PHASE II |  |  |  |  |  |
| Intermediate outcome of ICT project |  |  |  |  |  |
| Improved engagement and collaboration Enhanced workplace health and safety | % of utilization rate Number of health-related incidents detected and managed | 0 Current number of health-related incidents | 85% utilization rate of SDW tools/facilities 60% reduction in health-related incidents by 2028 | Reports, Logs | ICTO, Health and Safety Team |
| Immediate outcome of ICT project |  |  |  |  |  |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

| Improved employee’s and customer’s satisfaction Optimized health check and access control | Satisfaction rating Number of successful biometric authentications with health checks | 0 Current number of biometric authentications with health checks | VS satisfaction rating 100% implementation of biometric health checks for all employees by 2028 | Reports, Feedback, Logs | ICTO, Health and Safety Team |
| --- | --- | --- | --- | --- | --- |
| Output Additional smart digital workplace facilities have been implemented. Trainings conducted | Number of SDW facilities Number of trainings conducted | 0 0 | At least 1 At least 1 | Feedback, Report | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 5: CONTINUING EXPENSES |  |  |  |  |  |
| Intermediate outcome of ICT project |  |  |  |  |  |
| Enhanced IT Competency Sustained Knowledge Sharing | % increase in certified IT personnel in the CSC % of ICT summit attendees who answered the post-evaluation and indicated the learned concepts. | 0 0 | At least 10% At least 60% of attendees answered the post-evaluation feedback and listed the learned concepts | Reports, Feedback, Logs | ICTO |
| Immediate outcome of ICT project |  |  |  |  | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

| Successful Certification Completion Successful ICT Summit Execution | Number of IT personnel who passed certification exams % of participants answered at least VS |  | At least 2 At least 70% answered at least VS | Certification provider records Feedback | ICTO |
| --- | --- | --- | --- | --- | --- |
| Output |  |  |  |  |  |
| Establish a pool of IT personnel who have passed a professional certification. Conduct of the ICT summit Personnel Hired | No. of IT personnel who pass the certification No. of conducted Number of ICT staff onboarded | 0 0 0 | At least 2 1 summit conducted At least 5 ICT staff hired | Feedback, Report | ICTO |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

C.  PERFORMANCE MEASUREMENT FRAMEWORK

| Hierarchy of targeted results | Objectively verifiable indicators (OVI) | Baseline data | Targets | Data collection methods | Responsibility to collect data |
| --- | --- | --- | --- | --- | --- |
| RANK 6: DIGITAL TRANSFORMATION - DEVELOPMENT/ENHANCEMENT OF THE PROPOSED IS |  |  |  |  |  |
| Intermediate outcome of ICT project |  |  |  |  |  |
| Enhanced Service Efficiency Positive user perception | % reduction in manual processing time Net Promoter Score (NPS): Assess user perception and experience of the system (1 to 5) | 0 0 | At least 5 At least 3 | Reports, Feedback, Logs | ICTO, Process Owner |
| Immediate outcome of ICT project |  |  |  |  |  |
| System Adoption & Usage User Training | % of employees/offices actively using the system % of staff trained on new system features | 0 0 | At least 50 At least 50 | Logs Attendance | ICTO, Process Owner |

PART III. DETAILED DESCRIPTION OF ICT PROJECTS

| Output System/Modules roll out Personnel hired | % of systems rolled out % of personnel hired under this project | 0 0 | At least 80% At least 80% | Feedback, Report | ICTO |
| --- | --- | --- | --- | --- | --- |